# AERS Transform Developer Content Upload and Platform Configuration Pack

Approved 16 Week Content Ingestion Workflow Configuration and Acceptance Controls

| Document control | Value |
| --- | --- |
| Document ID | AERS-DEV-CUPC-001 |
| Version | 1.0 |
| Issue date | 17 September 2026 |
| Programme architecture | AERS Transform v2.0 |
| Primary recipient | Developer and Product Implementation Team |
| Approval authority | ASV Education Pvt. Ltd. and authorised AERS programme owners |
| Source status | Weeks 1–16 current and verified |

Purpose Use this pack to configure the AERS Transform platform from the approved content sources. The developer may implement delivery, tracking and reporting. The developer must not change programme methodology, validate learner evidence, approve readiness, calculate an unapproved ERI or issue an Employability Passport.

# 1 Implementation Decision

The content-control stage is complete. All sixteen programme weeks now have a current and verified source. The next authorised activity is controlled ingestion into the platform, followed by workflow testing and human approval of the assessment, ERI and Passport release rules.

Current readiness position Content is ready for ingestion. The platform is not yet ready for live learner delivery until the acceptance tests and approval gates in this pack are completed.

## What the developer must deliver

Create the programme, week, module, lesson, quiz, activity, evidence, review and output objects defined in this pack.

Upload only the current controlled files and approved media assets.

Configure role-based access, state transitions, notifications, audit records and release conditions.

Provide a traceable staging environment for AERS content review and user acceptance testing.

Correct defects and obtain written acceptance before production release.

## What remains with authorised AERS personnel

Content interpretation, methodology, quiz rules and evidence requirements.

Human scoring, feedback, moderation, exceptions, holds and progression decisions.

Approval of the ERI method and any readiness statement.

Approval, release, correction, revocation and versioning of the Employability Passport.

## Required implementation environments

| Environment | Purpose | Data rule | Release authority |
| --- | --- | --- | --- |
| Development | Build and developer testing | Synthetic data only | Technical lead |
| Staging | Content review, role testing and UAT | Approved test accounts and non-production evidence | Product owner and QA |
| Production | Live cohorts after sign-off | Live data under approved privacy controls | Programme owner |

# 2 Non Negotiable Programme Controls

| Control | Approved rule | Required system behaviour | Prohibited implementation |
| --- | --- | --- | --- |
| Quiz | Pass at 60 percent or above | Calculate, display and retain attempt history using approved attempt settings | Changing the threshold or using quiz completion as capability verification |
| Human evidence | Each compulsory reviewed evidence item must score at least 6 out of 10 | Block module closure until an authorised decision and required revision are complete | AI-only verification or silent averaging across weak evidence |
| Module gate | No separate 7 out of 10 module gate | Use quiz, compulsory evidence, feedback acknowledgement and human close decision | Adding an aggregate 7 out of 10 gate |
| Guided sessions | One 60-minute session weekly from Week 3 | Schedule, attendance, outputs and facilitator observations | Marking capability verified from attendance alone |
| Responsible AI | Material assistance declared and fabrication prohibited | Capture declaration, reviewer flag and audit record | Automated acceptance of generated or impersonated evidence |
| ERI | Numeric ERI only under an approved versioned method | Keep draft hidden until authorised approval | Inventing weights, scores or thresholds |
| Passport | Human approval before issuance or sharing | Draft, validate, correct, approve, release and revoke or version | Automatic issuance |
| Claims | No degree, licence, job offer or employment guarantee | Display the approved limitation on relevant outputs | Marketing or interface claims that imply guaranteed employment |

Configuration hierarchy Written approved programme controls override earlier handover notes, mock-ups, spreadsheets and developer assumptions. Any conflict must be logged and escalated before configuration.

# 3 Controlled Source Manifest

The developer must ingest the following nine controlled content sources. The two foundation weeks are contained in one source file but must be configured as separate Week 1 and Week 2 learner journeys.

| ID | Weeks | Controlled content | Current filename | Status |
| --- | --- | --- | --- | --- |
| SRC-01 | Weeks 1–2 | Assess and Personalise Foundation | AERS_Transform_Weeks_1_2_Assess_and_Personalise_Foundation_Pack_v2.0.docx | Current and verified |
| SRC-02 | Weeks 3–4 | Module 1 Career Clarity | AERS_Transform_Module_1_Career_Clarity_Content_Master_v2.0.docx | Current and verified |
| SRC-03 | Weeks 5–6 | Module 2 Resume Readiness | AERS_Transform_Module_2_Resume_Readiness_Content_Master_v2.0.docx | Current and verified |
| SRC-04 | Weeks 7–8 | Module 3 Communication Readiness | AERS_Transform_Module_3_Communication_Readiness_Content_Master_v2.0.docx | Current and verified |
| SRC-05 | Weeks 9–10 | Module 4 Aptitude Readiness | AERS_Transform_Module_4_Aptitude_Readiness_Content_Master_v2.0.docx | Current and verified |
| SRC-06 | Weeks 11–12 | Module 5 Workplace Readiness | AERS_Transform_Module_5_Workplace_Readiness_Content_Master_v2.0.docx | Current and verified |
| SRC-07 | Weeks 13–14 | Module 6 Interview Readiness | AERS_Transform_Module_6_Interview_Readiness_Content_Master_v2.0.docx | Current and verified |
| SRC-08 | Week 15 | Final Demonstration and Reassessment | AERS_Transform_Week_15_Final_Demonstration_and_Reassessment_Pack_v2.0.docx | Current and verified |
| SRC-09 | Week 16 | ERI Passport and Progression | AERS_Transform_Week_16_Final_ERI_Employability_Passport_and_Progression_Plan_Pack_v2.0.docx | Current and verified |

## Pre upload file control

Receive the approved source file from the programme owner.

Record the filename, version, file size, checksum, received date and receiving person.

Compare the filename with this manifest and the Master Content and Developer Handover Index v2.1.

Quarantine any older, duplicate, renamed or unapproved copy.

Create a staging record before extracting or entering any content object.

# 4 Platform Content Object Model

The platform must store content as structured, versioned objects. A Word file is the approved source, not the learner-facing unit. The developer must map each source section to the correct object type without rewriting the approved content.

| Object | Required fields | Typical identifier | Version rule |
| --- | --- | --- | --- |
| Programme | Title, version, duration, owner, status, disclaimer | AERS-TR-V2 | One active approved version |
| Week | Week number, phase, outcomes, prerequisites, release rule | AERS-W01 | Version with programme |
| Module | Module number, weeks, outcomes, close rule, owner | AERS-M01 | Controlled module version |
| Lesson | Sequence, title, outcome, language, duration, accessibility assets | M01-L01 | Retain previous versions |
| Video | Language, script reference, media URL, captions, transcript, duration | M01-L01-VID-EN | Do not replace without version |
| Learning note | Language, format, file reference, reading time | M01-L01-NOTE-KN | Link to approved lesson |
| Quiz | Questions, options, correct answers, rationale, pass mark, attempt policy | M01-L01-QUIZ | Question bank versioned |
| Activity | Instructions, expected output, time, template, completion rule | M01-L01-ACT | Preserve submissions |
| Evidence task | Prompt, mandatory flag, accepted formats, declaration, rubric | M01-E01 | Immutable submitted version |
| Rubric | Criteria, scale, descriptors, decision rules, reviewer authority | M01-RUB-E01 | Approval required for change |
| Commitment or plan | Fields, learner acknowledgement, reviewer approval | M01-PLAN-01 | Version and sign-off retained |
| Guided session | Date, agenda, attendance, output, observation and follow-up | AERS-W03-GS | Cohort-specific record |
| Review decision | Reviewer, score, status, reason, feedback, timestamp | REV-M01-E01 | Never overwrite |
| Programme output | ERI profile, Passport, portfolio or progression plan | AERS-OUT-ERI | Draft and approved versions |

## Identifier standard

Example AERS-M03-L02-VID-KN-V1 identifies the first approved Kannada video version for Module 3 Lesson 2. Identifiers must remain stable even when display titles change.

# 5 Content Folder and Upload Structure

The storage structure must separate approved masters, learner-facing derivatives, submissions and review records. The structure below is a logical model; cloud paths may differ if the same controls are preserved.

| Level | Recommended path or collection | Contents | Access |
| --- | --- | --- | --- |
| Programme | AERS_Transform/v2.0 | Programme configuration and disclaimers | Programme admin |
| Foundation | 01_Programme/W01_02_Assess_Personalise | Onboarding, consent, baseline, results and pathway assets | Content admin and authorised users |
| Modules | 02_Modules/M01 to M06 | Lessons, scripts, notes, quizzes, activities, evidence and rubrics | Role based |
| Guided sessions | 03_Guided_Sessions/W03 to W16 | Agenda, attendance, outputs and facilitator notes | Facilitator and authorised reviewers |
| Evidence | 04_Evidence/{Institution}/{Cohort}/{Learner} | Immutable submission versions and declarations | Learner and authorised reviewers |
| ERI and Passport | 05_ERI_Passport/{Method Version}/{Cohort} | Draft profiles, approvals, issue register and revocation history | Authorised reviewers only |
| Reports | 06_Reports/{Institution}/{Cohort} | Dashboards and approved exports | Configured stakeholder scope |
| Audit | 07_Audit | Access, decisions, changes, exports and incidents | Restricted admin and auditor |
| Archive | 99_Archive | Superseded controlled content and withdrawn outputs | Restricted read only |

## Upload rules

Do not expose source Word files directly to learners unless the programme owner approves that format.

Do not overwrite an approved or submitted file. Create a new version and preserve the relationship.

Keep English and Kannada assets linked to the same lesson and outcome.

Make media limits, accepted formats and attempt counts configurable. Do not hard-code an old assumption.

Store captions or transcripts with every final video before release.

# 6 Approved 16 Week Platform Sequence

| Week | Phase or module | Platform focus | Mandatory output | Decision |
| --- | --- | --- | --- | --- |
| 1 | Assess and Personalise | Onboarding, profile, consent and baseline | Consent, profile and baseline record | Baseline complete or action required |
| 2 | Assess and Personalise | Results explanation, priorities and pathway approval | Approved Personalised Pathway and initial Career Action Plan | Release, named action or hold |
| 3 | Module 1 Career Clarity | Lessons 1–2 and guided exploration | Career research, interest and strength evidence | Module active |
| 4 | Module 1 Career Clarity | Lessons 3–4, revision and closure | Verified Career Direction Plan and portfolio | Close, conditional action or intervention |
| 5 | Module 2 Resume Readiness | Lessons 1–2 and resume workshop | Resume version 1 and evidence map | Module active |
| 6 | Module 2 Resume Readiness | Lessons 3–4, profile and closure | Verified Resume Portfolio version 2 | Close, conditional action or intervention |
| 7 | Module 3 Communication | Speaking, listening and workplace response | Introduction recording and response evidence | Module active |
| 8 | Module 3 Communication | Discussion, presentation and closure | Verified Communication Evidence Portfolio | Close, conditional action or intervention |
| 9 | Module 4 Aptitude | Diagnostic, methods and practice | Diagnostic, worked methods and error log | Module active |
| 10 | Module 4 Aptitude | Practice, reasoning and closure | Verified Aptitude Evidence Portfolio | Close, conditional action or intervention |
| 11 | Module 5 Workplace Readiness | Professional behaviour and scenarios | Professional email or scenario response | Module active |
| 12 | Module 5 Workplace Readiness | Teamwork, ownership and closure | Verified Workplace Readiness Portfolio | Close, conditional action or intervention |
| 13 | Module 6 Interview Readiness | Preparation, HR and behavioural answers | Research sheet, STAR bank and recording | Module active |
| 14 | Module 6 Interview Readiness | Role-specific work and human mock interview | Verified Interview Readiness Portfolio | Close, conditional action or intervention |
| 15 | Demonstrate | Panel demonstration and targeted reassessment | Panel notes, simulation, reflection and reassessment | Complete, re-attempt, development or hold |
| 16 | Decide and Progress | ERI interpretation, Passport validation and planning | Approved outputs and 30 60 90 day plan | Complete, conditional, development or hold |

# 7 Week 1 and Week 2 Configuration

## Week 1 entry workflow

Create learner account under the correct institution and cohort.

Present programme information, privacy notice, consent and responsible-use acknowledgement.

Capture learner profile, context, access needs and baseline instruments.

Generate a Baseline Readiness Profile. Do not display a final ERI or permanent label.

Route missing consent, safeguarding, identity, access or completeness issues to Hold and Review.

## Week 2 personalisation workflow

Present results with their limitations and supporting evidence.

Capture strengths, gaps, priorities, learner goals and available support.

Create a draft pathway and initial Career Action Plan.

Require authorised human approval or an explicit exception or hold decision.

Capture learner acknowledgement of expectations, evidence rules and Responsible AI requirements.

## Week 3 release prerequisites

| Prerequisite | Required record | Failure action |
| --- | --- | --- |
| Identity and cohort | Validated learner and cohort association | Block release and escalate |
| Consent | Current required consent and privacy acknowledgement | Block participation |
| Baseline | Completed or authorised exception | Named action or hold |
| Results explanation | Completion timestamp and facilitator or reviewer record | Do not release |
| Pathway | Approved Personalised Pathway | Return for approval |
| Learner acknowledgement | Accepted expectations and declarations | Do not release |
| Critical issues | No unresolved privacy, identity, safety or access hold | Hold and escalate |

# 8 Module Learning and Closure Workflow

| Stage | Learner experience | System action | Human responsibility |
| --- | --- | --- | --- |
| Release | See current module and weekly plan | Check prerequisites and unlock only approved content | Approve exception where allowed |
| Learn | Watch videos and read English or Kannada notes | Track access, progress and accessibility assets | Facilitate and support |
| Practise | Complete activities and guided session tasks | Save drafts and attendance records | Guide practice and record observations |
| Quiz | Attempt knowledge check | Score at 60 percent threshold and retain attempts | Resolve approved exceptions |
| Submit evidence | Upload authentic evidence and declaration | Version, timestamp and lock the submitted record | Check completeness |
| Review | View status and feedback | Route evidence and store the reviewer decision | Score, comment and decide |
| Revise | Correct and resubmit | Link the new version to prior evidence | Re-review |
| Close | Acknowledge feedback and next action | Apply approved module-close decision | Verify, condition, intervene, hold or escalate |
| Progress | See next approved module | Unlock only when every close condition is met | Authorise release or support action |

## Module closure condition

All conditions are required Quiz threshold met where applicable; every compulsory evidence item has a valid human decision and at least 6 out of 10; required revisions are complete; feedback is acknowledged; no active hold blocks progression; and an authorised reviewer has recorded the close decision.

# 9 Workflow State Model

| Object | Allowed states | Who may change the state | Minimum audit data |
| --- | --- | --- | --- |
| Content asset | Draft, In Review, Approved, Published, Superseded, Archived | Content owner and programme admin | Actor, timestamp, prior state, version and reason |
| Quiz attempt | Not Started, In Progress, Submitted, Passed, Not Passed, Voided | System; void by authorised admin | Attempt, score, answers, duration and reason |
| Evidence | Draft, Submitted, Under Review, Verified, Verified with Revision, Evidence Pending, Rejected, Hold, Escalation | Learner submits; authorised reviewer decides | Version, declaration, reviewer, score, feedback and reason |
| Module | Locked, Available, Active, Review Pending, Revision Required, Verified, Conditional Action, Intervention, Hold, Closed | System from approved rules; human close decision | Prerequisites, decision and timestamp |
| ERI profile | Not Available, Draft, Review Pending, Approved, Withheld, Superseded | Authorised reviewer and moderator | Method version, evidence set and approval |
| Passport | Not Eligible, Draft, Validation Pending, Correction Required, Approved, Released, Withheld, Revoked, Superseded | Authorised Passport approver | Approver, claims, issue ID, sharing status and reason |

## State transition safeguards

Every transition must have an authorised actor, UTC timestamp, prior state and reason where applicable.

Rejected, Hold, Escalation, Withheld and Revoked states require a recorded reason.

No user may delete or rewrite an earlier decision event.

Administrators may correct configuration but may not impersonate a reviewer decision.

# 10 Roles and Permissions

| Role | May access | May create or change | Must not do |
| --- | --- | --- | --- |
| Learner | Own learning, submissions, feedback, approved outputs | Own drafts, submissions, acknowledgements and sharing choices | View other learners or approve evidence |
| Facilitator | Assigned cohorts, sessions and learner progress needed for support | Attendance, session notes, observations and support actions | Issue ERI or Passport unless separately authorised |
| Reviewer or Assessor | Assigned evidence and approved context | Scores, feedback, status, revisions, holds and verification | Change source content or unapproved methodology |
| Institution Coordinator | Institution cohort operations and approved reports | Cohort setup requests and operational records | View restricted evidence without permission or approve readiness |
| Programme Admin | Programme configuration and operational records | Users, cohorts, content releases and approved configuration | Override human evidence decisions without authorised process |
| ERI Moderator | Required evidence, method version and reviewer decisions | Moderation and ERI approval or withholding | Invent or alter an unapproved method |
| Passport Approver | Approved ERI and claims needed for the Passport | Approve, release, correct, withhold or revoke | Issue automatically or add unsupported claims |
| Developer or System Admin | Technical logs and minimum support data under authorisation | Code, configuration, deployment and technical correction | Interpret evidence, change rules, approve readiness or issue Passport |

Least privilege Access must be restricted by institution, cohort, role and assignment. Temporary support access must be authorised, time-limited and auditable.

# 11 Evidence Submission and Review Configuration

## Mandatory submission data

| Field | Requirement | Validation |
| --- | --- | --- |
| Evidence ID | System-generated stable identifier | Unique and immutable |
| Learner and cohort | Authorised relationship | Institution and cohort isolation |
| Task and module | Approved evidence-task reference | Must match active content version |
| File or response | Accepted format or structured response | Virus scan and configurable size limit |
| Submission version | Sequential version number | Prior versions retained |
| Submitted at | UTC timestamp with local display | Server generated |
| Provenance | Creation context and supporting source information where required | Mandatory by task |
| Responsible AI declaration | Material assistance disclosed | Required before submit |
| Learner acknowledgement | Authenticity and privacy statement | Required before submit |
| Review assignment | Authorised reviewer | Role and cohort scope checked |

## Human review record

| Required field | Control |
| --- | --- |
| Criteria scores and descriptors | Use only the approved rubric version linked to the evidence task |
| Overall decision | Select an approved status; do not infer from an unapproved average |
| Feedback | Specific, actionable and visible to the learner unless restricted for moderation |
| Required correction | Named action, due date or next review where applicable |
| Reviewer identity and timestamp | System generated and immutable |
| Moderation record | Required where programme rules or an exception require it |

# 12 Quiz and Assessment Configuration

| Configuration item | Approved requirement | Developer acceptance |
| --- | --- | --- |
| Pass mark | 60 percent or above | Boundary tests at 59 and 60 percent pass correctly |
| Attempts | Configurable approved policy | Attempt count is not hard-coded in application logic |
| Question version | Versioned question bank and answer key | Historic attempts retain the original version |
| Scoring | No negative marking unless separately approved | Unanswered and incorrect scoring tested |
| Feedback | Display according to the approved release rule | Answer keys are not exposed prematurely |
| Module effect | Quiz alone never verifies capability | Module closure still requires evidence and human decision |
| Accessibility | Keyboard access and readable question presentation | Assistive-technology checks completed |
| Integrity | Attempt events, timing and changes retained | Audit export matches the learner record |

## Assessment rule hierarchy

Use the approved programme-level controls.

Apply a module or task rule only when the current source explicitly defines it.

Use an authorised exception only when the actor and reason are recorded.

Escalate missing or conflicting requirements. Do not create a default that changes learner outcomes.

# 13 Guided Sessions and Facilitator Records

| Configuration | Required behaviour | Acceptance evidence |
| --- | --- | --- |
| Schedule | One 60-minute guided session weekly from Week 3 | Cohort calendar shows Weeks 3–16 |
| Agenda | Link approved weekly outcomes and activities | Facilitator sees the correct source and week |
| Attendance | Present, absent, late, excused and not recorded as controlled values | Attendance export is complete |
| Participation | Observation notes support learning but do not automatically verify capability | No automatic evidence pass from attendance |
| Outputs | Link session work to the correct activity or evidence task | Learner and reviewer can trace the relationship |
| Follow-up | Named support, correction or escalation action | Owner and due date visible |
| Privacy | Facilitator sees only assigned cohorts and necessary records | Cross-cohort access test fails safely |

## Absence handling

An absence must not silently convert into completion, failure or evidence rejection. The facilitator records the absence and selects the approved follow-up, alternative activity, exception request or hold route.

# 14 ERI and Employability Passport Configuration

## ERI safeguards

The method must be separately approved, named and versioned before any numeric ERI is calculated or shown.

The method record must identify included domains, weights, thresholds, exclusions and handling of Evidence Pending or Not Assessed.

A draft calculation must remain hidden from the learner and external users until authorised approval.

The evidence set, source versions, reviewer decisions and moderation record used in the result must be reproducible.

Method changes create a new version. Historical profiles retain the original method version.

## Passport release workflow

| Step | System action | Human gate |
| --- | --- | --- |
| Draft | Generate only approved identity, domain and evidence claims | Authorised reviewer confirms eligibility |
| Validate | Check learner identity, evidence links, labels and sharing scope | Reviewer confirms or requests correction |
| Approve | Lock the approved claim set and issue metadata | Passport approver records approval |
| Release | Create a versioned Passport and controlled sharing method | Release action by authorised user |
| Correct | Create a corrected version and retain the prior version | Correction reason and approval |
| Withhold or revoke | Disable external sharing and preserve the record | Reason and authorised decision |

Public status labels Use only Verified, Developing and Evidence Pending where public labels are authorised. The Passport is not a degree, licence, job offer or employment guarantee.

# 15 Notifications and Escalations

| Trigger | Recipient | Minimum message content | Escalation |
| --- | --- | --- | --- |
| Account or consent action | Learner and coordinator where authorised | Action, deadline, support route and privacy context | Block participation if required |
| Content released | Learner | Week, module, outcome and due date | None |
| Quiz not passed | Learner | Result, approved retry or support action | Facilitator if attempts exhausted |
| Evidence submitted | Learner and assigned reviewer | Task, version and submission time | Queue monitoring |
| Feedback or revision | Learner | Decision, feedback and required correction | Facilitator for overdue action |
| Hold or escalation | Named authorised roles | Reason category, owner and next action | Programme owner or safeguarding route |
| Module closed | Learner and facilitator | Decision and next approved step | Programme owner for exception |
| Passport action | Learner and approver | Draft, correction, release, withhold or revoke status | Programme owner |

## Notification controls

Support in-platform notifications and approved email notifications without exposing sensitive evidence in the message body.

Retain delivery status, read status and the notification template version.

Allow authorised users to resend but never change the underlying event history.

Make deadlines, service targets and reminder cadence configurable after programme-owner approval.

# 16 Dashboards and Reports

| Audience | Required view | Excluded or restricted information |
| --- | --- | --- |
| Learner | Current week, progress, quiz status, evidence status, feedback and next action | Other learners, hidden ERI drafts and reviewer-only notes |
| Facilitator | Assigned cohort attendance, progress, support actions and review queue visibility | Unassigned cohorts and restricted moderation |
| Reviewer | Assigned evidence, rubric, revisions, holds and moderation tasks | Unassigned evidence |
| Institution | Participation, completion, evidence status and approved aggregate outcomes | Private evidence detail without authorised scope |
| Programme owner | Content versions, operations, outcomes, holds, exceptions and approval queues | No unrestricted access beyond policy |
| Developer or support | Uptime, errors, job queues, technical identifiers and minimal support context | Evidence interpretation and readiness decisions |

## Reporting rules

Every count and percentage must define the cohort, date range, denominator and status set.

A learner with Evidence Pending must not appear as verified.

Reports must distinguish not started, in progress, submitted, under review, verified, revision, hold and unavailable states.

Exports require role and scope checks and must generate an audit event.

# 17 Security Privacy and Audit Requirements

| Area | Minimum implementation | Release blocker |
| --- | --- | --- |
| Authentication | Secure sign-in, session controls and recovery | Known account takeover weakness |
| Authorisation | Role, institution, cohort and assignment checks on every protected action | Cross-institution or cross-cohort access |
| Consent | Version, scope, timestamp and withdrawal handling | Collection without required consent |
| Storage | Encryption, secure object access and malware checks | Public or predictable evidence links |
| Audit | Append-only events for access, submission, decisions, changes and exports | Lost or editable decision history |
| Backups | Tested backup and recovery with defined retention | No recoverable copy of critical records |
| Secrets | Managed outside source code and client applications | Exposed keys or credentials |
| Incident response | Severity, owner, containment, notification and evidence preservation | No response path for critical incidents |
| Accessibility | Keyboard, contrast, labels, captions and transcripts | Critical task inaccessible |
| Privacy exports and deletion | Authorised, traceable and policy-aligned handling | Uncontrolled deletion of audit or evidence history |

## Minimum audit event fields

Event ID, actor ID and role, institution, cohort, learner or object reference, action, prior value or state, new value or state, reason, UTC timestamp, session or request reference, source application and result.

# 18 Content Ingestion Runbook

Freeze the staging configuration and confirm that no old content is published.

Register the nine controlled source files and their checksums.

Create programme, phase, week and module objects.

Create lessons and link English and Kannada scripts, notes and media placeholders.

Create quizzes, answer keys and configurable attempt rules.

Create activities, evidence tasks, declarations, rubrics, commitments and plans.

Configure Week 1 and Week 2 entry, personalisation and Week 3 release workflow.

Configure sequential Module 1 to Module 6 release and closure logic.

Configure guided sessions for Weeks 3 to 16.

Configure Week 15 eligibility, panel, moderation and reassessment.

Configure Week 16 ERI, Passport and progression outputs as approval-gated workflows.

Apply roles, permissions, notifications, audit events and reporting definitions.

Run content QA and compare staging displays with the controlled source.

Run functional, permission, negative-path and recovery UAT.

Resolve defects and obtain written approval before production publishing.

## Per object upload record

| Field | Entry |
| --- | --- |
| Asset ID | Stable controlled ID |
| Source file and section | Exact filename and heading or item reference |
| Object type | Lesson, video, note, quiz, activity, evidence, rubric, plan or output |
| Language | English, Kannada, bilingual or not applicable |
| Mandatory | Yes or No |
| Version | Approved content version |
| Platform ID or URL | Generated staging reference |
| Uploader and date | Named person and UTC timestamp |
| QA owner and status | Not checked, issue, passed or approved |
| Issue reference | Defect or decision ID where applicable |

# 19 User Acceptance Test Matrix

| ID | Workflow | Required test cases | Acceptance |
| --- | --- | --- | --- |
| UAT-01 | Onboarding and consent | Standard, declined, withdrawn and exception journeys | No unauthorised participation |
| UAT-02 | Baseline and pathway | Complete, incomplete, hold and authorised exception | Correct profile and Week 3 decision |
| UAT-03 | Sequential release | All pass, revision, conditional action, intervention and hold | No module bypass |
| UAT-04 | Quiz | 59 percent, 60 percent, retry, expired and voided attempt | Approved scoring and history |
| UAT-05 | Evidence upload | Valid, invalid, duplicate, revised and malware cases | Versions retained and unsafe files blocked |
| UAT-06 | Human review | Verified, revision, pending, rejected, hold and escalation | Authorised auditable decision |
| UAT-07 | Guided sessions | Attendance, absence, reschedule and follow-up | Correct records and no false verification |
| UAT-08 | Permissions | Every role across two institutions and cohorts | No cross-scope access |
| UAT-09 | Week 15 | Eligible, ineligible, panel disagreement, moderation and reassessment | Controlled comparable decision |
| UAT-10 | ERI | No method, draft, approved, changed method and withheld | No unapproved display |
| UAT-11 | Passport | Draft, correction, release, withhold, revoke and supersede | No automatic issue and complete history |
| UAT-12 | Audit and recovery | Change, export, deletion request, backup and restore | Complete reproducible record |

## Evidence required for acceptance

Test account and role used.

Steps, expected result and actual result.

Screenshot or screen recording where useful.

Audit event or data record reference.

Defect ID, severity, owner and closure evidence.

Named tester and approval date.

# 20 Go Live Gates and Release Blockers

## Required approvals before production

| Gate | Approval evidence | Owner |
| --- | --- | --- |
| Content ingestion complete | All controlled objects uploaded and source mapped | Content owner |
| Content QA passed | No missing, duplicate or altered mandatory content | Programme owner |
| Workflow UAT passed | All critical journeys and negative paths passed | QA lead |
| Permissions passed | Institution, cohort, role and assignment isolation verified | Security or technical lead |
| Human review passed | Rubrics, decisions, revision and moderation verified | Assessment lead |
| ERI method approved | Signed versioned method configuration | Programme owner and moderator |
| Passport release passed | Draft to release and revoke workflow approved | Passport approver and QA |
| Backup and recovery passed | Successful restore test | Technical lead |
| Operational readiness passed | Support, incident and escalation contacts active | Programme owner |

## Automatic no go conditions

Consent or privacy controls fail.

A user can access another institution, cohort or learner without authority.

Evidence versions, review decisions or audit history can be lost or overwritten.

The system makes an AI-only evidence, readiness, ERI or Passport decision.

The platform uses a 7 out of 10 module gate or another unapproved threshold.

The Passport can be issued without authorised human approval.

Required captions, transcripts or critical accessibility routes are missing.

A critical security, recovery or data-integrity defect remains open.

# 21 Implementation Ownership and Sign Off

| Deliverable | Responsible | Accountable approval | Evidence |
| --- | --- | --- | --- |
| Source registration and checksum | Content administrator | Content owner | Source register |
| Content-object creation | Developer and content administrator | Product owner | Platform object export |
| Workflow configuration | Developer | Programme owner | Configuration record |
| Role and permission configuration | Developer and technical lead | Data and programme owner | Permission test results |
| Quiz and evidence controls | Developer | Assessment lead | Boundary and workflow UAT |
| Human-review workflow | Developer and assessment lead | Authorised reviewer lead | Reviewer UAT |
| ERI configuration | Developer | Programme owner and moderator | Approved method version |
| Passport workflow | Developer | Authorised Passport approver | Release UAT |
| Production release | Technical lead | Programme owner | Go-live approval |

## Sign off record

| Role | Name | Decision | Date | Signature or approval reference |
| --- | --- | --- | --- | --- |
| Developer or technical lead |  |  |  |  |
| Product owner |  |  |  |  |
| Content owner |  |  |  |  |
| Assessment lead |  |  |  |  |
| Programme owner |  |  |  |  |
| ERI moderator |  |  |  |  |
| Passport approver |  |  |  |  |

Final release rule Production publishing is permitted only after every required sign-off is recorded and no automatic no-go condition remains open.

# Appendix A Developer Delivery Checklist

| ID | Check | Owner | Status or evidence |
| --- | --- | --- | --- |
| A1 | Nine controlled source files registered and checksummed | Content administrator |  |
| A2 | Programme, weeks and six modules created | Developer |  |
| A3 | English and Kannada learning assets mapped | Developer and content QA |  |
| A4 | Quizzes set to 60 percent and attempt policy configurable | Developer |  |
| A5 | No 7 out of 10 module gate configured | QA lead |  |
| A6 | Evidence versioning and declarations operational | Developer |  |
| A7 | Human review and minimum 6 out of 10 evidence rule operational | Assessment lead |  |
| A8 | Weekly guided sessions configured from Week 3 | Facilitator lead |  |
| A9 | Sequential release and hold paths operational | Product owner |  |
| A10 | Week 15 panel and reassessment configured | Assessment lead |  |
| A11 | ERI hidden until approved method and decision | Programme owner |  |
| A12 | Passport requires human release approval | Passport approver |  |
| A13 | Permissions tested across institutions and cohorts | Technical lead |  |
| A14 | Audit, export, backup and restore tested | Technical lead |  |
| A15 | Accessibility and captions checked | QA lead |  |
| A16 | All critical defects closed and sign-off complete | Programme owner |  |

# Appendix B Change Request Minimum Fields

| Field | Requirement |
| --- | --- |
| Change ID | Stable reference |
| Requested change | Specific content, rule, workflow or interface change |
| Reason | Problem, evidence or approved decision driving the change |
| Affected versions | Programme, module, source, method or Passport version |
| Learner and data impact | Progression, decisions, privacy, reporting and migration effects |
| Approvals | Required content, assessment, programme, data or technical authority |
| Test evidence | Regression and acceptance results |
| Release and rollback | Deployment version, date, owner and recovery plan |